# Summary

# The Right Scope

Build:

Real-Time Ad Personalization & Recommendation Platform

Inspired by:

- Zalando Ads

- Meta Ads

- TikTok recommendations

- Amazon sponsored products

But simplified enough for:

- single engineer

- AWS free tier

- 3 weeks

What You SHOULD Demonstrate?

The project should showcase:

| Area | Must Demonstrate |
| --- | --- |
| Problem framing | Why personalization matters |
| Architecture | Real-time ML system design |
| Retrieval | Candidate generation |
| Ranking | Personalized ranking |
| Streaming | User event ingestion |
| Feature engineering | Real-time + offline features |
| Serving | Low-latency inference |
| MLOps | CI/CD + monitoring |
| Trade-offs | latency vs accuracy |
| Observability | metrics and drift |
| Software Engineering | modular architecture |
| Documentation | principal-level clarity |

# Recommended System Scope

Phase 1 (MVP)

## Business Problem

“Given a user browsing fashion products, recommend the most relevant sponsored ads in real time.”

## Architecture

Core Components

This section describes the initial components that will be part of the solution.

## Recommended Tech Stack - AWS Free Tier Friendly

| Component | Technology |
| --- | --- |
| Language | Python |
| API | FastAPI |
| Training | Scikit-learn / LightGBM |
| Embeddings | Sentence Transformers |
| Vector Search | FAISS |
| Streaming | Kinesis (or local Kafka if easier) |
| Storage | S3 |
| Features | DynamoDB / Redis-like cache |
| Serving | FastAPI |
| Infra | Docker |
| CI/CD | GitHub Actions |
| Monitoring | CloudWatch |
| Experiment Tracking | MLflow local |
| IaC | Terraform (minimal) |

Critical Design Choice

In a sentence, the objective here is to build a production-thinking mini-platform, NOT a research-heavy recommender system.

Here, I am trying to demonstrate:

- System thinking

- ML engineering maturity

- Trade-off analysis

- Architecture leadership

- Operational awareness

- Productionization mindset

DO NOT Build Deep Learning Heavy System

Avoid:

- transformers for ranking

- GPU pipelines

- RL recommender systems

- distributed training

Instead:

- focus on architecture

- retrieval/ranking pipeline

- online serving

- feature freshness

- latency optimization

Expected Output / Delivery

Target Date: 21st may, 2026

Target State:

- a clean GitHub repo

- a strong README

- architecture diagram

- business problem framing

- clear roadmap

- partial working implementation

Important: You do NOT need the entire project finished.

What is needed?

A strong:

- architecture

- roadmap

- early MVP

- documented engineering direction

What should I present it as?

“I designed and implemented a production-oriented real-time ad personalization and recommendation platform prototype inspired by large-scale ad-tech systems.”

MVP 1 - Ideal Recommendation Pipeline

Stage 1 — Candidate Retrieval

Retrieve:

- 100 candidate ads

Using:

- content similarity

- category affinity

- popularity

- collaborative filtering-lite

Stage 2 — Ranking

Rank top ads using:

- CTR prediction

- recency

- personalization score

- session similarity

Stage 3 — Re-ranking

Business rules:

- diversity

- sponsored boost

- category balancing

This is very realistic for ad-tech.

Performance Considerations

The emphasis is on…

1. Latency Budgets

Example:

| Stage | Latency |
| --- | --- |
| Retrieval | <30ms |
| Ranking | <40ms |
| Total API | <100ms |

2. Trade-Off Documentation

Example:

| Choice | Why |
| --- | --- |
| FAISS over brute force | latency |
| Batch features + online features | freshness |
| LightGBM over deep ranking | inference speed |
| Async ingestion | scalability |

3. Production Reliability

Add:

- retries

- fallback ranking

- cache

- graceful degradation

Even mocked versions are excellent.

WEEK 1 — Foundation & Architecture

Deliverables

Problem Definition

- business goals

- KPIs

- constraints

- assumptions

Architecture

- system design diagrams

- component workflows

- sequence diagrams

Repo Setup

- modular structure

- Docker

- GitHub Actions

- linting

- testing

Dataset

Use:

- H&M fashion dataset

- RetailRocket

- synthetic ad events

WEEK 2 — ML + Serving

Build:

- feature engineering pipeline

- candidate retrieval

- ranking model

- FastAPI inference service

- feature store simulation

Add:

- latency measurement

- caching

- ranking logic

WEEK 3 — Productionization

Add:

- monitoring

- drift checks

- A/B experimentation simulation

- dashboards

- documentation

- architecture trade-offs

- README

- screenshots

- demo video

GitHub Repo Structure (initial version)

real-time-ad-personalization-platform/

├── docs/

│   ├── architecture/

│   ├── business-problem/

│   ├── tradeoffs/

│   ├── workflows/

│   ├── latency-analysis/

│   └── diagrams/

│

├── services/

│   ├── ingestion/

│   ├── retrieval/

│   ├── ranking/

│   ├── serving/

│   └── monitoring/

│

├── feature_store/

├── models/

├── notebooks/

├── tests/

├── infra/

├── docker/

├── datasets/

└── README.md

MOST Important README Sections

Your README should include:

1. Executive Summary

Explain business problem.

2. System Architecture

Visual diagrams.

3. ML Pipeline

Retrieval → ranking → re-ranking.

4. Real-Time Design

Latency constraints.

5. Trade-Offs

Critical section.

6. Failure Handling

Fallback systems.

7. Future Enhancements

Streaming feature store, online learning, etc.

Next Steps:

- Business Problem Definition

- System Requirements

- Architecture Design

- HLD + LLD

- Component Design

- Dataset Strategy

- Retrieval Design

- Ranking Design

- Feature Store Design

- API Design

- AWS Deployment

- GitHub Repo Structure

- Agile Epics & Stories

- Kanban Breakdown

- CI/CD

- Observability

- README

- Architecture Diagrams

- Interview Talking Points

- Recruiter Follow-Up Email